User Stories - Honey Badger

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Description | Estimation | Priority |
| **Securely Log in** | User should be able to securely log in as a bank employee or account holder | 2 days | 10 |
| **Securely Log out** | User should be able to log out and return to the log in screen | 1 day | 30 |
| **Sign up** | New customers should be able to open their first bank/user account with name, address, date of birth, email and account type. | 1 day | 10 |
| **Account Lookup** | Teller should be able to look up a customer’’s account to perform transactions for them. | 1 day | 20 |
| **Open Account** | Account holder/teller should be able to add a new bank account. | 1 day | 10 |
| **Forgot Password** | User should be able to retrieve password by submitting their email and account number | 2 days | 30 |
| **Display Accounts/Balances** | Account holder should be able to see all of their accounts | 1 day | 15 |
| **Close Account** | Account holder/teller should be able to disable and delete one of the customer’s bank accounts. | 2 days | 20 |
| **Close Account Failure** | Notify user that account must have zero balance to be closed. | 1 day | 20 |
| **Debit Account** | Account holder/teller should be able to withdraw money from a customer’s bank account IF withdrawal amount does not exceed the account balance. | 2 days | 15 |
| **Email Check** | Check is emailed to account holder once they debit their account. | 2 days | 15 |
| **Withdrawal/Transfer Failure** | Notify user that they can’t perform this action due to insufficient funds in source account | 1 day | 15 |
| **Credit Account** | Account holder/teller should be able to deposit money into one of customer’s bank account. Account holder can do this through credit and check. Teller can do this through cash as well. | 2 days | 15 |
| **Picture Check** | Account holder should be able to take a picture of a check to credit their account. | 1 day | 15 |
| **Transfer** | Account holder/Teller should be able to transfer money from one of the customer's bank accounts to another one of the same customer's account. | 2 days | 20 |
| **Wire** | Account holder/Teller should be able to transfer money from one of the customer's accounts to another customer's account. | 1 day | 20 |
| **Transfer Confirmation** | User must confirm this transaction | 1 day | 20 |
| **Calculate Interest** | Account holder should be able to view interests of each of their bank accounts. | 2 days | 25 |
| **Transaction History** | Account holder/Teller should be able to view customer's transaction history | 1 day | 30 |
| **Print Statement** | Account holder should be able to retrieve and print out their transaction history | 2 days | 30 |

Roles

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name | W1 - W3 | W4 - W5 | W6 - W7 | W8 - W10 |
| Project Manager | Austin |  |  |  |
| Architect | Victoria, David |  |  |  |
| Business Analyst | Michael, John |  |  |  |
| Tester | Matt, Eden |  |  |  |
| Team Lead (Technical) | Mike |  |  |  |
| Developer | Jason, Chesong |  |  |  |